|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | | |  |  |  |  |
| **Team 38** | | **Capstone Project II**  **Minutes of Meeting # 4**  **Date: 2022, March 1 Time: 8:00am to 10:00am**  **Location: Black board Collaborate** |  |  |  |  |
|  | | |  |  |  |  |
| Attendees: | | |  |  |  |  |
| * Team Member 1: Vraj Kalpeshkumar Soni * Team Member 2: Namya Vipulkumar Patel * Team Member 3: Sahay Mayurbhai Patel * Team Member 4: Pruthvi Prakash Soni * Team Member 5: Saumyakumar Ajitkumar Mistry | | |  |  |  |  |
| **Agenda** | | |  |  |  |  |
| **Item** | **Description** | | **Responsibility** | **Planned completion Date** | **Status**  **% done till date** | **Actual Date** |
| Review of previous meeting | Communicate about previous meeting and progress which include progress in in scope features ,learning UI ,and documentation | | Namya | 2022, 1  March | 100% | 2022, 1  March |
| Tasks Assigned as per previous meeting | Review of previous meeting assigned tasks and follow up | | Sahay | 2022, 1  March | 100% | 2022, 1  March |
| Item # 1… | Working on Chatting page (GUI and backend implementation) | | Saumya | 2022, 25  March | 50% | 2022, 1  March |
| Item # 2… | Finding Bugs(Finding bugs in running app in backend) | | Namya | 2022, 20  March | 50% | 2022, 1  March |
| Item # 3… | Working on Chatting page (GUI and backend implementation) | | Vraj | 2022, 25  March | 50% | 2022, 1  March |
| Item # 4… | Working on chatbot training and modeling | | Sahay | 2022, 20  March | 80% | 2022, 1  March |
| Item # 5… | Working To do List and alarms | | Pruthvi | 2022, 20  March | 70% | 2022, 1  March |
| Next meeting date | Date:2022, 20 March  Time: 8:00 AM to 10:00PM  Location:Black board Collaborate  Agenda: complete the whole project and start bug fixing  **Signature:**  Team member 1: V.K.Soni  Team member 2: N.V.Patel  Team member 3: S.M.Patel  Team member 4: P.P.Soni  Team member 5: S.A.Mistry | |  |  |  |  |